OpenShift 4.22 ACM Automation

Phase 1 — Cluster Prerequisites Checklist

Hub-Spoke on Nutanix AHV  ·  Repo: SkylarScaling/71638776-openshift-automation

How to use this checklist: Work through each item before starting the cluster build automation. Check the box when the item is verified. Items marked ⚠️ (Warning) are common failure points that block provisioning if skipped.

1  Nutanix Platform Access & Capacity

1.1  Service Account & Permissions

⚠️  A dedicated Nutanix service account exists in Prism Central with permissions to create VMs, images, networks, and categories via the Prism Central API.

Scope the role to the minimum required — avoid using a full admin account. Confirm the account is usable with the Nutanix Terraform provider / installer.

☐  Service account credentials are recorded and stored securely (see Category 3 — Credentials & Secrets).

1.2  Compute, Storage & Memory Capacity

⚠️  Reserved vCPU, memory, and storage capacity per site is confirmed sufficient for the Hub cluster and all planned managed clusters (control plane, worker, and any infra/storage node pools).

There is no cloud-elastic quota fallback on Nutanix — size up front per site. Validate against the install_config VM sizing in the inventory (vCPU/memory/disk counts per node role).

☐  Capacity is validated against each Prism Element cluster, not just the Prism Central aggregate.

1.3  RHCOS Image Handling

☐  Approach for RHCOS image upload to the Prism Central image service is confirmed: either pre-staged before install or fetched by the installer at run time.

For OCP 4.22 z-stream updates, document the process for refreshing the image in Prism Central.

☐  Image upload is tested from the control node to the Prism Central image service before running the full provisioning playbook.

1.4  Networking — Subnets, VLANs & IP Ranges

⚠️  Subnet(s)/VLAN(s) and IP ranges are provisioned per site for control-plane nodes, worker nodes, and the bootstrap node.

Confirm DHCP scope or static IP reservations cover all node IPs. Record the subnet UUID from Prism Central — this is a required inventory variable (nutanix.subnet_uuid).

⚠️  API VIP and Ingress VIP addresses are reserved per site and do not conflict with DHCP ranges or other host addresses.

VIPs must be on the same subnet as the cluster nodes. Confirm the load-balancer approach decided in Phase 0 (F5/NSX-ALB, MetalLB, kube-vip) is reflected in how VIPs are reserved.

☐  IP reservations or DHCP exclusions are in place so VIPs are not handed out to other hosts during or after install.

1.5  DNS Records

⚠️  DNS records (or the creation process) are ready per site: api.<cluster-name>.<base_domain> and *.apps.<cluster-name>.<base_domain> (wildcard or explicit ingress records).

DNS must resolve before the installer starts. Identify who owns DNS record creation at this site and confirm lead time for change requests.

☐  base_domain used in the inventory resolves correctly from the Nutanix node network and from the control node.

☐  DNS zone/record-creation access (credentials or process) is confirmed and documented — the automation does not currently automate DNS record creation for Nutanix.

2  Network & Firewall Configuration

2.1  Red Hat Registry & Service Egress

⚠️  Outbound HTTPS (443) confirmed open from cluster nodes and the control node to all required Red Hat endpoints:

☐  registry.redhat.io

☐  registry.access.redhat.com

☐  quay.io  /  cdn.quay.io  /  cdn01.quay.io  /  cdn02.quay.io  /  cdn03.quay.io

☐  sso.redhat.com

☐  cert-api.access.redhat.com  /  api.access.redhat.com

☐  console.redhat.com  (telemetry/Insights — confirm whether this should be disabled)

☐  mirror.openshift.com

☐  api.openshift.com

2.2  Customer Image Registry

☐  Final hostname(s) for the customer's image registry are confirmed and added to the firewall allow-list.

If the customer does not intend to use the repo's default Quay install, remove or replace the Quay dependency in the Day 2 role configuration.

☐  Cluster nodes can reach the customer registry over HTTPS from the Nutanix node network.

2.3  GitOps / Git Host

⚠️  Outbound access confirmed from cluster nodes and control node to the customer's internal GitHub/GitLab host (not the public github.com SkylarScaling defaults).

The default Day 2 GitOps roles (apps_install_acm, apps_install_odf, apps_install_mco, apps_install_coo, apps_install_quay) point at SkylarScaling/gitops-install-* on public GitHub. These must be overridden in inventory to point at the customer's repo host before production rollout.

2.4  Nutanix Prism Central API

⚠️  Prism Central API endpoint(s) are reachable from the control node on HTTPS (9440 or 443 depending on Prism version).

Confirm firewall/network segmentation between the control node's network and the Prism Central management network. Test with a simple API call (curl -k https://<prism-central>:9440/api/nutanix/v3/clusters) before running the playbook.

2.5  Outbound Proxy

⚠️  Confirmed whether an outbound proxy is required for internet-bound traffic (Red Hat registries, Git host) from cluster nodes and the control node.

If a proxy is required, validate the openshift-install proxy configuration (httpProxy / httpsProxy / noProxy) and the automation's proxy variables in inventory before provisioning. Missing or misconfigured proxy settings are a common hard-to-diagnose failure.

☐  noProxy list includes cluster-internal CIDRs, Prism Central API endpoint, and any internal services that must not route through the proxy.

2.6  Internal Services (SMTP, NTP, DNS)

☐  Outbound access confirmed from cluster nodes to the SMTP relay host and port defined in the inventory (smtp.host / smtp.port) for alerting.

☐  Outbound access confirmed to required NTP sources (UDP 123).

☐  Cluster nodes can reach internal DNS resolvers.

2.7  Control Node Egress

☐  Control node egress rules include all of the above allow-list entries, plus access to package mirrors and PyPI (or an internal mirror) needed for Ansible, kubernetes.core, ansible.posix, kubernetes, openshift, and any Nutanix SDK/provider dependencies.

2.8  Ingress Rules

☐  Control node can reach cluster API endpoint (6443) and bootstrap node (22623) during install.

☐  Load-balancer / ingress access rules are in place per the customer's network design.

2.9  Deny-by-Default Validation

☐  Deny-by-default behavior is explicitly tested: attempt a connection to a non-allow-listed endpoint from a cluster node and confirm it is blocked.

Document the test result. This validation is required before production rollout.

3  Credentials & Secrets

3.1  Red Hat Pull Secret

⚠️  Red Hat pull secret obtained from console.redhat.com for the customer's Red Hat account and saved to ~/pull-secret.json on the control node.

The pull secret must be associated with the correct Red Hat subscription/account that has entitlement to OCP 4.22. Verify it is valid and not expired before provisioning.

3.2  SSH Keypair

☐  SSH keypair generated or provisioned on the control node (~/.ssh/id_ed25519.pub).

One keypair per control node. If multiple control nodes serve different sites, each needs its own keypair or shares a common keypair — document the approach.

3.3  Nutanix Service Account Credentials

⚠️  Prism Central service-account credentials are stored securely using Ansible Vault, HashiCorp Vault, CyberArk, or equivalent — NOT committed to the inventory file in plaintext.

Reference the secret from the inventory using a vault-encrypted variable or an external lookup plugin. The playbook uses these credentials at runtime to authenticate to the Prism Central API.

3.4  SMTP / Alerting Credentials

☐  SMTP application password or relay credentials are stored securely and referenced from the inventory (not hardcoded in plaintext).

3.5  Customer Image Registry Credentials

☐  Credentials for the customer's image registry are available for automation use and stored securely.

3.6  Customer Git Host Credentials / Tokens

☐  A service account token or deploy key for the customer's internal GitHub/GitLab is available and grants read access to the forked/mirrored gitops-install-* repositories.

Confirm token scope is limited to the repos needed (principle of least privilege). Token rotation schedule should be documented.

4  Control Node Setup

4.1  Base Software

☐  Control node OS is provisioned and reachable from the engineer running the automation.

☐  Python 3 and pip are installed.

Verify: python3 --version  /  pip3 --version

☐  Ansible is installed (pip3 install ansible).

Verify: ansible --version

4.2  Ansible Collections

☐  Required Ansible collections are installed:

☐  ansible-galaxy collection install kubernetes.core

☐  ansible-galaxy collection install ansible.posix

4.3  Prerequisites Playbook

⚠️  ansible-playbook ocp/install-ocp-prerequisites.yaml --ask-become-pass run successfully from the playbooks/ directory.

Must be run from playbooks/ — ansible.cfg sets roles_path relative to that directory. Running from the repo root breaks role resolution. Confirm oc, openshift-install, required Python libs, and any Nutanix-specific CLI/SDK tooling install without errors.

☐  Force-update path (-e force_update=true) tested to confirm it refreshes binaries cleanly.

Document when force_update=true should be used (e.g., after an OCP z-stream bump). Command: ansible-playbook ocp/install-ocp-prerequisites.yaml --ask-become-pass -e force_update=true

4.4  Tool Verification

☐  oc version confirms the correct client version for OCP 4.22.

Verify: oc version --client

☐  openshift-install version confirms the correct installer version for OCP 4.22.

Verify: openshift-install version

☐  Python libraries for Kubernetes/OpenShift are importable.

Verify: python3 -c "import kubernetes; import openshift"

Phase 1 of 4  ·  All items must be confirmed before executing cluster build automation  ·  Repo: SkylarScaling/71638776-openshift-automation